## Slide 1
WEEK 1 PROGRESS REPORT
Multimodal AI E-commerce
Intelligence Automation Agent
Prepared by Talha Nasir | Week 1 of Project | Status: ✓ Completed
FastAPI
Qdrant
Embeddings
VLM
Ollama
Docker

## Slide 2
The Problem & Our Solution
THE PROBLEM
✗ Keyword search fails when users use different words
✗ "sneakers" ≠ "shoes" in traditional systems
✗ Users with only an image have no way to search
✗ Manual catalog creation is slow and error-prone
OUR SOLUTION
✓ Semantic search understands meaning, not just words
✓ Image upload → VLM analysis → vector search
✓ Analyze-and-save: catalogs built from photos
✓ FastAPI + Qdrant: scalable, API-first architecture

## Slide 3
Final Working Pipeline
📸
Image Upload
🤖
VLM Analysis
🏷
Metadata
Extraction
🔢
Embedding
Generation
🔍
Qdrant
Search
✅
Results
Returned
Text Search Mode
User query → Embedding → Qdrant → Results
Image Search Mode
Image → VLM → Text → Embedding → Qdrant → Results

## Slide 4
7-Day Progress Timeline
Day 1
Planning & Setup
Architecture design, stack selection
Day 2
FastAPI Backend
APIs, Swagger, Uvicorn server
Day 3
Qdrant + Semantic
Vector DB, embeddings, Docker
Day 4
VLM Integration
qwen2.5vl:3b via Ollama
Day 5
Analyze-and-Save
Image → product auto-creation
Day 6
Business Analysis
SaaS value, differentiation
Day 7
Full Pipeline Test
End-to-end validation + fixes

## Slide 5
Problems Faced & How We Solved Them
PROBLEM
Import Path Error
→ Run uvicorn from /backend directory
PROBLEM
VLM Running on CPU (slow)
→ Image compression + num_predict + keep_alive
PROBLEM
Missing Pillow Package
→ pip install pillow (import as PIL)
PROBLEM
VLM Scene Contamination
→ Prompt engineering: ignore background/furniture
PROBLEM
Dict-in-List Output
→ safe_join() + safe_text() normalization helpers
PROBLEM
Qdrant Not Running
→ docker start qdrant + docker ps verification

## Slide 6
Technology Stack
Every component chosen for a specific reason
⚡
FastAPI
Lightweight, async, auto Swagger docs, ML-friendly
🗄
Qdrant
Vector similarity search over product embeddings
🔢
Embeddings
Convert text meaning to searchable numerical vectors
👁
VLM
qwen2.5vl:3b — image → structured product metadata
💻
Ollama
Run VLM locally, no cloud API cost during dev
🐳
Docker
Isolated Qdrant container, reproducible environment

## Slide 7
Pipeline Validation — Test Results
TEST 1 — Brown Shirt
📸
product_type:
Shirt
category:
Formal Wear
gender:
Male
colors:
Brown
style:
Slim Fit
material:
Cotton Blend
Similarity Score: 0.9048 ✓ PASS
TEST 2 — Brown Handbag
👜
product_type:
Handbag
category:
Accessories
gender:
Unisex
colors:
Brown
style:
Saddle Bag
material:
Leather
Similarity Score: 0.9237 ✓ PASS

## Slide 8
Week 1 Status & Week 2 Roadmap
✓ WEEK 1 COMPLETED
FastAPI Backend
Qdrant Vector Database
Text Semantic Search
Image VLM Analysis
Image Search Pipeline
Analyze-and-Save Flow
VLM Speed Optimization
GitHub Version Control
→ WEEK 2 ROADMAP
Build React frontend
Connect frontend to FastAPI APIs
Text search UI with live results
Image upload UI with drag-and-drop
Show VLM analysis output to users
Add loading state for VLM processing
Handle duplicate products in DB
Prepare end-to-end demo flow

## Slide 9
Key Takeaway
Building an AI product is more
than calling a model.
The real work is connecting the model with APIs, vector storage,
prompt engineering, error handling, and robust data pipelines.
Week 1 ✓ Complete | Week 2 → Frontend & Demo
Talha Nasir | Multimodal AI E-commerce Intelligence Automation Agent